PROJECT CLOSURE REPORT

**Group No – 46**

**Members –**

**2087\_Pritee Mahajan**

**2067\_Mayuri Kadam**

1. **General Information:**

* Overall productivity achieved.

The Project included two members of the group

|  |  |  |  |
| --- | --- | --- | --- |
| Project members | No of day | No of hrs/PERDAY | Total hours |
| Pritee Mahajan | 15 | 5 Hrs | 75 |
| Mayuri Kadam | 15 | 5 Hrs | 75 |

* Number of complaints

NO complaints achieved during the process of project

* Process used and process deviations.

At beginning The developers has not planned to implement the ADMIN part , but during the development Admin plan was made.

* Estimated and actual start and end dates of the project.

|  |  |  |  |
| --- | --- | --- | --- |
| Proposed date | Implementation date | Starting date | End Date |
| 05/03/2021 | 09/03/2021 | 10/03/2021 | 26/03/2021 |

* Tools used.

|  |  |
| --- | --- |
| Name of tools | Works |
| VSCODE | For code Writing and Editing |
| FIREBASE DB | For storing data |
| POSTMAN | For testing Requests |
| Notepad++ | For editing code |

1. **Risk Management**

* Risk identified at the start of the project –

1. Risk in implementing Admin page
2. Risk in Cart implementation
3. Risk update product catalogue

* **Risk encountered during the project**

1. **Risk for Authenticating Customer**
2. **Risk in Authenticating Supplier**

* **Notes on risk mitigation**

1. **Giving direct access to Database to eliminate Catalogue page Risk**
2. **Size:**

* **Estimated and actual size (in KLOC)**

|  |  |
| --- | --- |
| **Project** | **Size (no of lines)** |
| **Online Handmade products Selling Application** | **Approximately 454568** |

* **Notes on Estimation**
* **Do not count comments as lines of code**

1. **Defects:**

* SDLC stage-wise defects

|  |  |
| --- | --- |
| **SDLC FLOW** | **DEFECTS** |
| Design | No defects |
| Implementation | Admin module,User Module,Supplier Module |
| Testing | Some lines should me commented to avoid override of data |
| Evaluation | No defect |
| Analysis | No defect |

* Distribution of defects as major, minor etc.

|  |  |  |
| --- | --- | --- |
| Name of Defect | Major | Minor |
| Admin Page | Major | - |
| User Page | Major | - |
| Overriding of data | - | Minor |